ΕΥΡΩΠΑΙΚΗ ΕΝΩΣΗ

CY/2020/ISF/SO2.NO6.6.1

"Purchase of new technical equipment and licenses for SIS Recast"

Date of Signing of the Agreement: 24/06/2020

Project Duration:  01/01/2020 – 31/12/2021

Overall Budget:  €1.172.609,96

The Schengen Information System (SIS) enables competent authorities of the Member States of the EU to introduce alerts mainly for wanted/disappeared persons, prohibition input, lost/stolen items, such as containers and vehicles, incomplete official documents and etc. The replacement/ upgrading of the computer equipment of the National System SIS II in the environment of testing and control, production and Disaster Recovery has its to help implement all the changes envisaged through the regulations passed for RECAST.

Relates to licensing software of equipment to be purchased for the purposes of implementation of SIS Recast. Upgrading the National System software SIS/SIRENE II in SIS Recast which includes the implementation of an operation search with SIS AFIS fingerprints, create FUZZY search, registrations category, relating to return third-country nationals, configuration of the SIS system, changes to ISIS Code Tables and software, automatic case creation (SIRENE workflow), automatic form creation SIRENE.

The aim of the project CY/2020/ISF/SO2.NO6.6.1 for the main fields of action of the Cyprus Police is the replacement/upgrade of the computer equipment of the national N.SIS system and the backup system as well as the creation of an additional environment, which will allow the N-SIS II to be connected simultaneously to two respective eu-Lisa test and control environments. The aim is also to upgrade the National SIS/SIRENE II System, in order to comply with the common standards, protocols and technical procedures, resulting from SIS Recast to ensure compatibility between the relevant N.SIS and the central SIS Recast for rapid and efficient data transmission.

All the actions that will be carried out within the framework of this project, arise from the requirements of Regulation (EU) 2018/1860 (use of the SIS for the return of illegally staying third-country nationals), as well as Regulation (EU) 2018 / 1862 (on the establishment, operation and use of the SIS in the field of police and judicial cooperation in criminal matters), in so far as these requirements are derived from common provisions with Regulation (EU) 2018/1861.

Indicatively, during the implementation of the project (1/1/2020 - 31/12/2020) the following were carried out:

1) Equipment Supply: 10 months duration (tender process and delivery of equipment)

2) Purchase of licensing software

3) Signing of contract 20/2020 for the supply and installation of computer equipment for the National System SIS/SIRENE II. Delivery of IT and Network equipment for the National SIS/ SIRENE II System.

4) Signing of contract 21/2020 for the procurement of Oracle products (Licenses) for the National System SIS/SIRENE II. Delivery of Oracle products (Licenses) for the National SIS / SIRENE II System.

The project is 100% funded by the EU Internal Security Fund.